## Slide 1
CC Web organization
ROADMAP 2024
1
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Webfactory CORE MODEL
DEPLOYMENT
RUN &
Enhancement
Webfactory Core Model enhancement
Webfactory Analytics
ALTEN CANADA : start study in MARCH
ORION ENGINEERING
ALTEN POLAND
NEXEO / FINAXIUM
Webfactory
V2 Migration
ALTEN MOROCCO
Decomissioning ALTEN Campus
ACS (Alten Consulting Services) : STUDY
ALTEN INDIA
ALTEN JAPAN
/!\ CAPA PLAN MANAGEMENT : Security and Architecture actions
E-accessibility
SEO/SEA setting and KPIs follow up
Castor Network
Pre-Study
BUILD + BI
Study
New web offer
Study
BUILD + BI
BREVO
Study
DEPLOYMENT
Updated : 26/01/2024 – Version : 2
On going project